## Slide 1: Chapter 22
Software Configuration Management

## Slide 2
Change is inevitable when computer software is built. And change increases the level of confusion when you and other members of a software team are working on a project.
Confusion arises when changes are not analyzed before they are made, recorded before they are implemented, reported to those with a need to know, or controlled in a manner that will improve quality and reduce error.

## Slide 3
SCM activities are developed to
identify change
control change
Ensure that change is being properly implemented
report changes to others who may have an interest.

## Slide 4: What Are These Changes?
data
other
documents
code
Test
Project
Plan
changes in
technical requirements
changes in
business requirements
changes in
user requirements
software models

## Slide 5: What is the origin of changes that are requested for software?
New business or market conditions dictate changes in product requirements or business rules.
New stakeholder needs demand modification of data produced by information systems, functionality delivered by products, or services delivered by a computer-based system.
Reorganization or business growth/downsizing causes changes in project priorities or software engineering team structure.
Budgetary or scheduling constraints cause a redefinition of the system or product.

## Slide 6: SCM Scenario
A project manager who is in charge of a software group
A configuration manager who is in charge of the CM procedures and policies
The software engineers who are responsible for developing and maintaining the software product
The customer who uses the product.
In the scenario, assume that the product is a small one involving about 15,000 lines of code being developed by a team of six people.

## Slide 7: Elements of a Configuration Management System
Component elements—a set of tools coupled within a file management system (e.g., a database) that enables access to and management of each software configuration item.
Process elements—a collection of actions and tasks that define an effective approach to change management (and related activities) for all constituencies involved in the management, engineering, and use of computer software.

## Slide 8
Construction elements—a set of tools that automate the construction of software by ensuring that the proper set of validated components (i.e., the correct version) have been assembled.
Human elements—a set of tools and process features (encompassing other CM elements) used by the software team to implement effective SCM.

## Slide 9: The Software Configuration
programs
documents
data
The pieces

## Slide 10: Baselines
The IEEE (IEEE Std. No. 610.12-1990) defines a baseline as:
    A specification or product that has been formally reviewed and agreed upon, that thereafter serves as the basis for further development, and that can be changed only through formal change control procedures.
a baseline is a milestone in the development of software that is marked by the delivery of one or more software configuration items and the approval of these SCIs that is obtained through a formal technical review

## Slide 11: Baselines

## Slide 12: Baselines
Software engineering tasks produce one or more SCIs. After SCIs are reviewed and approved, they are placed in a project database (also called a project library or software repository).
When a member of a software engineering team wants to make a modification to a baselined SCI, it is copied from the project database into the engineer’s private workspace.
However,this extracted SCI can be modified only if SCM controls are followed.

## Slide 13: Software Configuration Items
A software configuration item as information that is created as part of the software engineering process.
A SCI could be considered to be a single section of a large specification or one test case in a large suite of tests. More realistically, an SCI is all or part of a work product (e.g., a document, an entire suite of test cases, or a named program component).
Also place software tools under configuration control. That is, specific versions of editors, compilers, browsers, and other automated tools are “frozen” as part of the software configuration.

## Slide 14: Software Configuration Objects
SCIs are organized to form configuration objects that may be cataloged in the project database with a single name.
A configuration object has a name, attributes, and is “connected” to other objects by relationships.
A curved arrow indicates a compositional relation. That is, DataModel and ComponentN are part of the object DesignSpecification.
A double-headed straight arrow indicates an interrelationship.

## Slide 15: Software Configuration Objects

## Slide 16: SCM Repository
Initially software configuration items were maintained as paper documents, placed in file folders or three-ring binders, and stored in metal cabinets.
Problems:
(1) finding a configuration item when it was needed was often difficult,
(2) determining which items were changed, when and by whom was often challenging,
(3) constructing a new version of an existing program was time consuming and error prone,
(4) describing detailed or complex relationships between configuration items was virtually impossible.

## Slide 17: SCM Repository
The SCM repository is the set of mechanisms and data structures that allow a software team to manage change in an effective manner
The repository performs or precipitates the following functions [For89]:
  Data integrity
  Information sharing
  Tool integration
  Data integration
  Methodology enforcement
  Document standardization

## Slide 18
The features and content of the repository are best understood by looking at it from two perspectives:
What is to be stored in the repository
What specific services are provided by the repository.

## Slide 19: Repository Content

## Slide 20: Repository Features
Versioning.
  saves all of these versions to enable effective management of product releases and to permit developers to go back to previous versions
Dependency tracking and change management.
  The repository manages a wide variety of relationships among the data elements stored in it.
  For example, if a UML class diagram is modified, the repository can detect whether related classes, interface descriptions, and code components also require modification and can bring affected SCIs to the developer’s attention.
Requirements tracing.
  Provides the ability to track all the design and construction components and deliverables that result from a specific requirement specification

## Slide 21
Configuration management.
  Keeps track of a series of configurations representing specific project milestones or production releases. Version management provides the needed versions, and link management keeps track of interdependencies.
Audit trails.
  establishes additional information about when, why, and by whom changes are made.

## Slide 22: SCM Process
The software configuration management process defines a series of tasks that have four primary objectives:
to identify all items that collectively define the software configuration,
to manage changes to one or more of these items,
to facilitate the construction of different versions of an application, and
to ensure that software quality is maintained as the configuration evolves over time.

## Slide 23: The SCM Process
How does a software team identify the discrete elements of a software configuration?
How does an organization manage the many existing versions of a program (and its documentation) in a manner that will enable change to be accommodated efficiently?
How does an organization control changes before and after software is released to a customer?
Who has responsibility for approving and ranking changes?
How can we ensure that changes have been made properly?
What mechanism is used to appraise others of changes that are made?
Addresses the following questions …

## Slide 24: The SCM Process

## Slide 25: Identification of Objects
To control and manage software configuration items, each should be separately named and then organized using an object-oriented approach.
A basic object is a unit of information that you create during analysis, design, code, or test. For example, a basic object might be a section of a requirements specification, part of a design model, source code for a component, or a suite of test cases that are used to exercise the code.

## Slide 26
An aggregate object is a collection of basic objects and other aggregate objects.
For example, a DesignSpecification is an aggregate object.
Each object has a set of distinct features that identify it uniquely: a name, a description, a list of resources, and a “realization.”
The object name is a character string that identifies the object unambiguously.

## Slide 27
The object description is a list of data items that identify the SCI type (e.g., model element, program, data) represented by the object, a project identifier, and change and/or version information.
Resources are “entities that are provided, processed, referenced or otherwise required by the object”.
For example, data types, specific functions, or even variable names may be considered to be object resources.
The realization is a pointer to the “unit of text” for a basic object and null for an aggregate object.

## Slide 28: Version Control
Version control combines procedures and tools to manage different versions of configuration objects that are created during the software process
A version control system implements or is directly integrated with four major capabilities:
  a project database (repository) that stores all relevant configuration objects
  a version management capability that stores all versions of a configuration object (or enables any version to be constructed using differences from past versions);
  a make facility that enables the software engineer to collect all relevant configuration objects and construct a specific version of the software.
  an issues tracking (also called bug tracking) capability that enables the team to record and track the status of all outstanding issues associated with each configuration object.

## Slide 29
A number of version control systems establish a change set—a collection of all changes (to some baseline configuration) that are required to create a specific version of the software.
A change set “captures all changes to all files in the configuration along with the reason for changes and details of who made the changes and when.”

## Slide 30: Change Control
STOP

## Slide 31: Change Control
For a large software project, uncontrolled change rapidly leads to chaos. For such projects, change control combines human procedures and automated tools to provide a mechanism for the control of change.
A change request is submitted and evaluated to assess technical merit, potential side effects, overall impact on other configuration objects and system functions, and the projected cost of the change.
The results of the evaluation are presented as a change report, which is used by a change control authority (CCA)—a person or group that makes a final decision on the status and priority of the change.

## Slide 32
An engineering change order (ECO) is generated for each approved change. The ECO describes the change to be made, the constraints that must be respected, and the criteria for review and audit.
Two important elements of change management—access control and synchronization control.
Access control governs which software engineers have the authority to access and modify a particular configuration object.
Synchronization control helps to ensure that parallel changes, performed by two different people, don’t overwrite one another.

## Slide 33
Prior to an SCI becoming a baseline, only informal change control need be applied. The developer of the configuration object (SCI) in question may make whatever changes are justified by project and technical requirements.
Once the object has undergone technical review and has been approved, a baseline can be created. Once an SCI becomes a baseline, project level change control is implemented.
The change control authority plays an active role in the second and third layers of control.

## Slide 34
Depending on the size and character of a software project, the CCA may be composed of one person—the project manager—or a number of people (e.g., representatives from software, hardware, database engineering, support, marketing).
The role of the CCA is to take a global view, that is, to assess the impact of change beyond the SCI in question.

## Slide 35: Change Control Process—I
change request from user
developer evaluates
change report is generated
change control authority decides
request is queued for action
change request is denied
user is informed
need for change is recognized
change control process—II

## Slide 36: Change Control Process-II
assign people to SCIs
check-out SCIs
make the change
review/audit the change
establish a “baseline” for testing
change control process—III

## Slide 37: Change Control Process-III
perform SQA and testing activities
promote SCI for inclusion in next release
rebuild appropriate version
review/audit the change
include all changes in release
check-in the changed SCIs

## Slide 38: Auditing
SCIs
Change
Requests
SQA
Plan
SCM Audit

## Slide 39
Identification, version control, and change control help you to maintain order in what would otherwise be a chaotic and fluid situation.
However, even the most successful control mechanisms track a change only until an ECO is generated. How can a software team ensure that the change has been properly implemented?
The answer is twofold:
technical reviews and
the software configuration audit.
The technical review focuses on the technical correctness of the configuration object that has been modified.

## Slide 40: What are the primary questions that we ask during a configuration audit?
1.Has the change specified in the ECO been made? Have any additional modifications been incorporated?
2. Has a technical review been conducted to assess technical correctness?
3. Has the software process been followed and have software engineering standards been properly applied?
4. Has the change been “highlighted” in the SCI? Have the change date and change author been specified? Do the attributes of the configuration object reflect the change?

## Slide 41
5. Have SCM procedures for noting the change, recording it, and reporting it been followed?
6. Have all related SCIs been properly updated?
Formal configuration audits also ensure that the correct SCIs (by version) have been incorporated into a specific build and that all documentation is up-to-date and consistent with the version that has been built.

## Slide 42: Status Accounting
SCIs
Change
Requests
Change
Reports
ECOs
Status Accounting
Reporting

## Slide 43
Configuration status reporting (sometimes called status accounting) is an SCM task that answers the following questions:
(1) What happened?
(2) Who did it?
(3) When did it happen?
(4) What else will be affected?
Each time an SCI is assigned new or updated identification, a CSR entry is made.
Each time a change is approved by the CCA (i.e., an ECO is issued), a CSR entry is made.
Each time a configuration audit is conducted, the results are reported as part of the CSR task.

## Slide 44
Output from CSR may be placed in an online database or website, so that software developers or support staff can access change information by keyword category.

## Slide 45: SCM for Web Engineering-I
Content.
  A typical WebApp contains a vast array of content—text, graphics, applets, scripts, audio/video files, forms, active page elements, tables, streaming data, and many others.
  The challenge is to organize this sea of content into a rational set of configuration objects and then establish appropriate configuration control mechanisms for these objects.
  For example, if a content item is changed hourly, it has temporary longevity. The control mechanisms for this item would be different (less formal) than those applied for a forms component that is a permanent object.

## Slide 46
People.
  Because a significant percentage of WebApp development continues to be conducted in an ad hoc manner, any person involved in the WebApp can (and often does) create content.
Scalability.
  As size and complexity grow, small changes can have far-reaching and unintended affects that can be problematic. Therefore, the rigor of configuration control mechanisms should be directly proportional to application scale.

## Slide 47: SCM for Web Engineering-II
Politics.
  Who ‘owns’ a WebApp?
  Who assumes responsibility for the accuracy of the information on the Web site?
  Who assures that quality control processes have been followed before information is published to the site?
  Who is responsible for making changes?
  Who assumes the cost of change?
  Content management tools establish a process that acquires existing information, manages changes to the objects,structures it in a way that enables it to be presented to an end user, and then provides it to the client-side environment for display.

## Slide 48: WebApp Configuration Objects
WebApps encompass a broad range of configuration objects—
content objects (e.g.,text, graphics, images, video, audio),
functional components (e.g., scripts, applets)
interface objects (e.g., COM or CORBA).
WebApp objects can be identified (assigned file names) in any manner that is appropriate for the organization.

## Slide 49
filenames should be limited to 32 characters in length, mixed case or all-caps names should be avoided, and the use of underscores in file names should be avoided.
In addition, URL references (links) within a configuration object should always use relative paths (e.g., ../products/alarmsensors.html)

## Slide 50: Content management system
Content management is related to configuration management in the sense that a content management system (CMS) establishes a process (supported by appropriate tools) that acquires existing content (from a broad array of WebApp configuration objects), structures it in a way that enables it to be presented to an end user, and then provides it to the client-side environment for display.
The most common use of a content management system occurs when a dynamic WebApp is built. Dynamic WebApps create Web pages “on-the-fly.” That is, the user typically queries the WebApp requesting specific information.

## Slide 51: Content Management-I
The collection subsystem encompasses all actions required to create and/or acquire content, and the technical functions that are necessary to
  convert content into a form that can be represented by a mark-up language (e.g., HTML, XML
  organize content into packets that can be displayed effectively on the client-side.
The management subsystem implements a repository that encompasses the following elements:
  Content database—the information structure that has been established to store all content objects

## Slide 52
  Database capabilities—functions that enable the CMS to search for specific content objects (or categories of objects), store and retrieve objects, and manage the file structure that has been established for the content
  Configuration management functions—the functional elements and associated workflow that support content object identification, version control, change management, change auditing, and reporting.

## Slide 53: Content Management-II
The publishing subsystem extracts from the repository, converts it to a form that is amenable to publication, and formats it so that it can be transmitted to client-side browsers. The publishing subsystem accomplishes these tasks using a series of templates.
Each template is a function that builds a publication using one of three different components [BOI02]:
  Static elements—text, graphics, media, and scripts that require no further processing are transmitted directly to the client-side
  Publication services—function calls to specific retrieval and formatting services that personalize content (using predefined rules), perform data conversion, and build appropriate navigation links.
  External services—provide access to external corporate information infrastructure such as enterprise data or “back-room” applications.

## Slide 54: Content Management

## Slide 55
Each change should be categorized into one of four classes:
Class 1— a content or function change that corrects an error or enhances local content or functionality
Class 2—a content or function change that has an impact on other content objects or functional components
Class 3—a content or function change that has a broad impact across a WebApp (e.g., major extension of functionality, significant enhancement or reduction in content, major required changes in navigation)

## Slide 56
Class 4—a major design change (e.g., a change in interface design or navigation approach) that will be immediately noticeable to one or more categories of user

## Slide 57: Change Management for WebApps-I

## Slide 58: Change Management for WebApps-II

## Slide 59: Version Control
A central repository for the WebApp project should be established. The repository will hold current versions of all WebApp configuration objects (content, functional components, and others).
Each Web engineer creates his or her own working folder. The folder contains those objects that are being created or changed at any given time.

## Slide 60
The clocks on all developer workstations should be synchronized. This is done to avoid overwriting conflicts when two developers make updates that are very close to one another in time.
As new configuration objects are developed or existing objects are changed, they are imported into the central repository. The version control tool will manage all check-in and check-out functions from the working folders of each WebApp developer. The tool will also provide automatic e-mail updates to all interested parties when changes to the repository are made.

## Slide 61
As objects are imported or exported from the repository, an automatic, timestamped log message is made. This provides useful information for auditing and can become part of an effective reporting scheme.

## Slide 62: Auditing & Reporting
All objects that are checked into or out of the repository are recorded in a log that can be reviewed at any point in time.
A complete log report can be created so that all members of the WebApp team have a chronology of changes over a defined period of time.
In addition, an automated e-mail notification (addressed to those developers and stakeholders who have interest) can be sent every time an object is checked in or out of the repository.